## Slide 1
Operating Cycle: 100,000 Lots, End-to-End
State-led land control + repeatable tranches convert policy intent into measurable housing throughput.
7-Stage Tranche Engine (with output gates)
1. Declare
Precinct declaration
Output: Gazetted corridor
2. Acquire
Acquisition + settlement
Output: Compensation finalized
3. Approve
Code approvals
Output: Subdivision consent
4. Service
Civil + utility works
Output: Serviced-lot certificate
5. Release
Lot allocation window
Output: Awarded lot register
6. Build
Vertical build + QA
Output: Practical completion
7. Close
Handover + audit
Output: Tranche close report
Responsibility Split
Commonwealth
• Funding envelope
• National standards
• Delivery-linked incentives
State Government
• Acquisition authority
• Planning + subdivision
• Utility/civil coordination
• Package contracting
Contractors
• Survey/engineering
• Civil execution
• Vertical build
• Defects closeout
Assurance
• Cost audit
• Quality audit
• Schedule verification
• Exception triggers
Program Controls + Throughput
Tranche Math
100,000 lots total 10 tranches x 10,000 Launch every ~6 months
Steady State
3-4 active tranches Parallel civil/build Monthly KPI review
Targeted Eligibility Overlay
• Base test: no current ownership, long-term renting, income-band cap
• Priority score: rent stress, years renting, household need
• Safeguards: anti-gaming checks + independent review
KPI dashboard: cost/serviced lot, cost/completed dwelling, approval cycle time, lots delivered/month, on-time handover, 90-day defects.
Execution principle: state land control captures uplift, private delivery panels preserve speed and contestability.
Slide basis: docs/slides/slide-11.plan.md
Notes: This slide defines the full operating cadence for delivering 100,000 lots via overlapping 10,000-lot tranches.
Each stage has an explicit output gate, and each actor has auditable responsibilities with monthly KPI review.
Targeted eligibility is presented as an operational control to prioritize households excluded from ownership while protecting fairness and program legitimacy.